## Slide 1: Progress Report
Data cleaning and old file checking

## Slide 2
Task assign | Assign Date | Status | To-do list
1.BEPRC_Project Sreepur_40_MVA(1_file) 2.Cleaned data for stat Sreepur,salvo(3 files) Sreepur1_40MVA(4_file) | 08-10-2023 | Work done. File share with Salman brother. | 1.Cleaned data for stat sreepur vintage denim(8)
1.Cleaned data for stat sreepur vintage denim(8 files) | 09-10-2013 | Work done. | 1.Design Tex(8 files)
1.Design Tex(8 files) | 10-10-2023 | Work done. | 1.LGZ feeder(5 files)
1. LGZ feeder(5 files) | 11-10-23 | Work done. | No advance work due home office today.

## Slide 3
Task assign | Assign Date | Status | To-do list
1. Website HTML code remove. | 12-10-2023 | Work done(0-44 row). | 1.Website HTML code remove.
1. Website HTML code remove. | 15-10-2013 | Work done(45-100 row). | 1.Home office. 2. Website HTML code remove.
1.Learn about statistical analysis and discuss about data science. | 16-10-2023 | Done. | 1.Generate graphs.
1. Feed our model to cleaned data and generate graphs for each data. | 17-10-2013 | Done | 1.Solve titanic data science project and submit to Kaggle.

## Slide 4
Task assign | Assign Date | Status | To-do list
1.Solve one data science project and submit to Kaggle. | 18-10-2023 | Done. | Home office Check all files for our progress.
Check all files what we have done. Board Bazar- Indoor Substation-1-Load(with G) | 19-10-2023 | Done. | New files add on website need to be cleaned. Generate graphs and need to find the problems of our cleaned data.

## Slide 5
End