## Slide 1: Progress Report
Data cleaning and old file checking

## Slide 2
Task assign | Assign Date | Status | To-do list
1.BEPRC_Project Sreepur_40_MVA(1_file) 2.Cleaned data for stat Sreepur,salvo(3 files) Sreepur1_40MVA(4_file) | 08-10-2023 | Work done. File share with Salman brother. | 1.Cleaned data for stat sreepur vintage denim(8)
1.Cleaned data for stat sreepur vintage denim(8 files) | 09-10-2013 | Work done. | 1.Design Tex(8 files)
1.Design Tex(8 files) | 10-10-2023 | Work done. | 1.LGZ feeder(5 files)
1. LGZ feeder(5 files) | 11-10-23 | Work done. | No advance work due home office today.

## Slide 3
Task assign | Assign Date | Status | To-do list
1. Website HTML code remove. | 12-10-2023 | Work done(0-44 row). | 1.Website HTML code remove.
1. Website HTML code remove. | 15-10-2013 | Work done(45-100 row). | 1.Home office. 2. Website HTML code remove.
1.Learn about statistical analysis and discuss about data science. | 16-10-2023 | Done. | 1.Generate graphs.
1. Feed our model to cleaned data and generate graphs for each data. | 17-10-2013 | Done | 1.Solve titanic data science project and submit to Kaggle.

## Slide 4
Task assign | Assign Date | Status | To-do list
1.Solve one data science project and submit to Kaggle. | 18-10-2023 | Done. | Home office Check all files for our progress.
Check all files what we have done. Board Bazar- Indoor Substation-1-Load(with G) | 19-10-2023 | Done. | New files add on website need to be cleaned. Generate graphs and need to find the problems of our cleaned data.
Data cleaning: 33kv incoming(6 files) Kunya (1files) | 22-10-202 | Done | Gajipur data start date end date and total row count with missing perc.
Gajipur data start date end date and total row count with missing perc. | 24-10-2023 | Done | Data cleaning Board bazar zazor.

## Slide 5
Task assign | Assign Date | Status | To-do list
1. Data cleaning Board bazar zazor. | 25-10-2023 | Done. | Data cleaning Board Bazar Kuniya.
Data cleaning Board Bazar Kuniya. | 26-10-2023 | Done | 1. Data cleaning and comparing
1. Data cleaning and comparing | 29-10-2023 | Done | 1. Power factor analysis(Feeder 1-11)

## Slide 6
Task assign | Assign Date | Status | To-do list
1. Power factor analysis half done(1-6). | 30-10-2023 | Done. | Power factor analysis rest half(7-11).
Power factor analysis rest half done(7-11). | 31-10-2023 | Done. | Power Factor graph Generator(1-7).
Power Factor graph Generator(1-7) done. | 01-11-2023 | Done | Power Factor graph Generator(7-11).
Power Factor graph Generator(7-11) done. | 02-11-2023 | Done | Merge files and compare columns(6 files)

## Slide 7
Task assign | Assign Date | Status | To-do list
1. Merge files that are cleaned and send it for git push. | 05-11-2023 | Done. | Some new file cleaning and check Qop update
Some new files cleaning and check Qop update | 06-11-2023 | Done. | Merge files and compare columns(6 files)
Merge files and compare columns(6 files) | 07-11-2023 | Done | Centrality measurement(Design Tex files)
Centrality measurement(Design Tex files) | 08-11-2023 | Done | Merge files and compare columns(6 files)

## Slide 8
Task assign | Assign Date | Status | To-do list
1. Merge files and compare columns(6 files) | 09-11-2023 | Done. | Centrality Measurement(7 files).
Centrality Measurement(7 files). | 12-09-2023 | Done. | 
 | 13-11-2023 | Done. | 
 | 14-11-2023 | Done. | 

## Slide 9
End